# Pre-Launch Audit & Fix Plan

Project: Meri Beauty (Next.js 15 + NextAuth v5 + Prisma) Branch: marwane (synced with master) Audit date: 2026-08-06 Status: Audits complete; fixes grouped below by priority.

—----dont forget those—------------

how to check NUM TVA of a professional entrepreneur before we actually proceed

| 1. RGPD / legal pages | Illegal to launch an e-commerce site in Belgium without CGV, Politique de confidentialité, Mentions légales. Footer links are currently href="#". No cookie consent. No newsletter consent proof. You raised this yourself earlier — it's the biggest missing piece. | Marie's business data + the answers from the RGPD questions I drafted |
| --- | --- | --- |
| 2. Cron scheduler | Orders/holds won't auto-expire → 7-day pay-on-site cleanup never runs → stuck carts. Code works, nothing triggers it. | CRON_SECRET in deploy env + a scheduler (Vercel cron / external) |
| 3. Marie's real business data | Fake "66 Broklyn" address is indexed by Google → kills local SEO. Also needed for mentions légales + invoices. | Her real address, phone, BCE/KBO number, TVA |
| 4. Production Stripe keys | Currently sk_test_... (test mode). Real charges won't work. | Switch to sk_live_... + enable Bancontact in Stripe Dashboard |
| 5. Production secrets | AUTH_SECRET, CRON_SECRET, STRIPE_WEBHOOK_SECRET must be set on the deploy host (not just local). Admin password should be rotated from the seeded default. | Set on Vercel/OVH env |
| 6. Production domain + deploy | NEXT_PUBLIC_APP_URL still localhost; no deploy target live. | Real domain + DNS pointing at Vercel/OVH |
| 7. Unanswered client decisions | Deposit % harmonization (30 vs 50), formations cancellation window contradiction |  |

—----------------------------------------------------------------------

## Executive summary

Three independent audits were run against the codebase:

- Requirements coverage — ~95% implemented. One real gap (blank dashboard overview).

- Security — notably strong for a project at this stage. IDOR protection, atomic Stripe claims, parameterized queries, bcrypt-12, signed tokens everywhere. One FAIL (no HSTS) plus a few WARNs.

- SEO — fundamentals sound (lang="fr-BE", dynamic sitemap, robots.txt, metadata). Two FAILs (localhost URL leaking into prod metadata; fake placeholder address) plus several high-leverage improvements.

The fixes below are fully unblocked (no external input required) unless marked otherwise in §5.

## §1. Launch-blockers (fix before go-live)

| # | Issue | Source | Impact |
| --- | --- | --- | --- |
| 1 | Production URLs resolve to http://localhost:3000 | .env sets NEXT_PUBLIC_APP_URL; sitemap.js, robots.js, layout.js, (public)/layout.js read it | Google crawls localhost; OG images broken; sitemap useless |
| 2 | No HSTS header | next.config.mjs headers missing Strict-Transport-Security | MITM risk on auth/payment flows |
| 3 | Dashboard overview is blank | app/dashboard/page.jsx — entire body commented out | Admin landing page renders nothing |
| 4 | Fake placeholder NAP ("66 Broklyn Golden Street") | contact/page.jsx:13-15, Hero.jsx:23 | Google indexes fake address → kills local SEO |
| 5 | Cron never runs in prod | app/api/cron/route.js needs CRON_SECRET + a scheduler (no vercel.json cron) | Stale orders/holds never auto-expire |

## §2. High-leverage but non-blocking

| # | Issue | Fix effort |
| --- | --- | --- |
| 6 | No canonical URLs (boutique has ?variant= URL variants) | Add alternates.canonical to product pages |
| 7 | Structured data thin — only HairSalon, no Product/Breadcrumb/FAQ schema | Add JSON-LD to boutique/formations |
| 8 | No favicon / icons / manifest / proper OG image (OG reuses a 2 MB hero) | Add app/icon.*, build a 1200×630 OG image |
| 9 | Boutique uses raw <img> (CLS, no optimization) | Switch to next/image |
| 10 | Rate-limiter is in-memory + has no eviction | Add pruning; move to Redis if multi-instance |
| 11 | Site-access gate is a shared password (cosmetic only) | Disable (SITE_ACCESS_PASSWORD="") at real go-live |

## §3. Confirmed solid (no action)

- Auth — JWT, 7-day, bcrypt-12, session-version invalidation, email verification, password reset (15-min, single-use, hashed).

- Authorization & IDOR — ownership checks everywhere; RBAC matrix in lib/authorization.js.

- Input validation — Zod consistent across actions + API routes.

- SQL injection — zero unsafe raw queries; all parameterized ($queryRaw tagged templates).

- File uploads — MIME allowlist, path-traversal blocked, auth required (app/api/upload/route.js).

- Stripe webhook — signature verified, idempotent, amount-checked, refund-on-cancel.

- Requirements coverage — salon, staff, services, reservations, boutique, workshops, formations, reviews, invoicing, newsletter, contact, rentals — all implemented.

- robots.txt — blocks /api/, /dashboard/, auth routes, transactional pages.

- Sitemap — dynamic, covers key public flows, filters unpublished/soft-deleted.

- <html lang="fr-BE"> — correct for a Belgian French site.

## §4. Implementation plan (fully unblocked fixes)

All fixes below need no external data (no Marie input, no ops decision). Items needing external input are listed in §5.

### Group 1 — Launch-blocking security fix (HSTS)

File: next.config.mjs

- Add Strict-Transport-Security: max-age=63072000; includeSubDomains; preload to the headers() array (next to the existing CSP / X-Frame-Options at lines 48–65).

- Pure addition, zero downside. Addresses issue #2.

### Group 2 — Restore the dashboard overview

File: app/dashboard/page.jsx

- Uncomment only the chart/table grid (PaymentsOverview, WeeksProfit, UsedDevices, TopChannels + skeleton). Those 4 components exist and resolve cleanly with self-contained fetch logic.

- Leave the 4 deleted components commented (OverviewCardsGroup, OverviewCardsSkeleton, RegionLabels, ChatsCard) — they were never committed; rebuilding them from mock data is scope creep.

- Result: admin landing page shows real analytics again instead of blank.

- Addresses issue #3.

### Group 3 — Centralize URL resolution + production fallback

Files: lib/site-url.js, app/sitemap.js, app/robots.js, app/layout.js, app/(public)/layout.js

- Reconcile the fallback gap first: getAppBaseUrl() returns "" in prod when no env var is set, but the 4 SEO files hardcode https://meribeautystudio.com as the final fallback. Add that production default into lib/site-url.js (new PRODUCTION_DEFAULT_URL) so centralizing doesn't weaken the current fail-safe.

- Replace the inline const SITE_URL = process.env.NEXT_PUBLIC_APP_URL || "..." pattern in all 4 files with getAppBaseUrl() / getMetadataBase().

- This fixes the mechanism (single source of truth, multi-env fallback). The localhost value in .env is correct for local dev — the production domain fix happens when you set NEXT_PUBLIC_APP_URL on the deploy target. The centralized code now fails safe to the real domain even if env is missing.

- Addresses issue #1 (mechanism).

### Group 4 — Canonical URLs + structured data

Files: app/(public)/boutique/[slug]/page.jsx, app/(public)/boutique/page.jsx

- Canonical: add alternates: { canonical } to the generateMetadata in boutique/[slug]/page.jsx (resolves the ?variant= duplicate-URL problem) and to boutique/page.jsx.

- Product JSON-LD: inject a <script type="application/ld+json"> with Product schema into ProductPage (server component, line 18) — full product data (name, description, brand, images, variants[].price/sku/availableQuantity) is already available from getStorefrontProductBySlug. Mirrors the existing HairSalon JSON-LD pattern in (public)/layout.js:76-83.

- BreadcrumbList JSON-LD: matching structured data for the existing visual breadcrumb (Boutique > Category > Subcategory).

- No CSP change needed (inline JSON-LD is allowed under the existing script-src).

- Addresses issues #6, #7.

### Group 5 — Rate-limit memory-leak fix

File: lib/rate-limit.js

- In isRateLimited: when recent.length === 0 after filtering stale timestamps, call store.delete(key) instead of store.set(key, []). Evicts dead keys at the natural moment they're discovered — no sweep timer, no perf cost.

- Keep the existing single-instance caveat comment (it documents a correctness limit, not a memory one — this fix only addresses memory).

- Addresses issue #10.

### Group 6 — Boutique image optimization

Files: next.config.mjs, components/boutique/ProductCard.jsx, components/boutique/ProductDetailClient.jsx, components/boutique/CartPageClient.jsx, components/boutique/ProductScanClient.jsx

- Config prerequisite (must-do first): add { protocol: "https", hostname: "**.wixstatic.com" } to images.remotePatterns in next.config.mjs. Product images are mixed-origin (Wix legacy URLs + local /uploads/*). Without this, next/image breaks all Wix-sourced product images.

- Convert the 5 raw <img> tags to next/image using the fill pattern (matching components/website/Hero.jsx), since the parents already constrain dimensions via aspect-square / fixed sizes. Each gets sizes + className="object-cover".

- Addresses issue #9.

## §5. Out of scope (need external input — documented gaps)

These were identified by the audits but cannot be fixed without external data or an ops decision. They are tracked here so they're not forgotten.

| # | Issue | What's needed |
| --- | --- | --- |
| #1 (value) | Production domain in deploy env | Set NEXT_PUBLIC_APP_URL to the real domain on Vercel/OVH (mechanism fixed in Group 3) |
| #4 | Fake NAP placeholders | Marie's real address / phone / email to replace the ` |
| #5 | Cron never runs | CRON_SECRET set in deploy env + an external scheduler (Vercel cron / external) |
| #8 | Favicon / OG image | Design assets (1200×630 OG image, icon files) |
| #11 | Site-access gate | Disable at real go-live — set SITE_ACCESS_PASSWORD="" |

## §6. Verification

After each group:

- npm run dev stays running; hit affected routes to confirm no regressions.

Final check covers:

- Homepage (/) — HTTP 200

- Boutique listing (/boutique) — HTTP 200, canonical present

- A product page (/boutique/[slug]) — HTTP 200, Product JSON-LD present, canonical present

- Dashboard (/dashboard) — post-login, charts render

- sitemap.xml — entries point to real domain (not localhost)

- robots.txt — sitemap reference correct

## Local environment notes

- Postgres runs locally (built from source into ~/pg, data dir ~/pgdata, port 5432). If it stops: ~/pg/bin/pg_ctl -D ~/pgdata -l ~/pgdata/server.log start

- Neon DB — the real production DATABASE_URL lives at /home/yzz/Desktop/env. This sandbox blocks outbound port 5432, so Neon is unreachable here; it works from any normal host.

- Admin login: admin@meribeauty.com / Admin@123

- Real services active locally: Stripe (test mode), Resend, Instagram. Mondial Relay config present but NEXT_PUBLIC_MONDIAL_RELAY_BRAND_ID empty (widget won't render until Marie provides it).